Design and Implementation of AI-based Systems

- Progress report -

Biomarker Candidate Discovery and ranking Using AI-assisted Evidence Synthesis

Team 3

Ayan Choudhury & Keith Coughlin & Gabriel Saenz

Master of Artificial Intelligence (AI)

AI 894 – Design and Implementation of AI Systems

Spring, 2026

Instructor: Youakim Badr, Ph.D.

TABLE OF CONTENTS

Project Objectives	3

Project Objectives	3

Team members:	3

Progress Report for Week#2	4

1.	Week # 2 (dates: Monday January 19 – Sunday January 25)	4

2.	Week#3 (Dates: Monday January 26th – Sunday February 1st)	5

3.	Issues / Risks	6

Progress Report for Week #3	7

4.	WEEK # 3 (DATES: Monday February 2 – Sunday February 8)	7

5.	Week #4 (Monday February 9 – Sunday February 15)	9

gene expression RNAseq - STAR - Counts	9

6.	Issues / Risks	10

Progress Report for Week#4	11

7.	Week # 4 (dates: Monday February 9 – Sunday February 15)	11

Candidate list generated from DE pipeline	11

8.	Week#5 (Monday February 16th – Sunday February 23rd)	14

9.	Issues / Risks	16

Progress Report for Week#5	17

10.	Week # 5 (dates: Monday February 23rd – Sunday March 1st)	17

11.	Week#6 (dates: Monday March 2nd – Sunday March 8th)	18

Progress Report for Week#6	19

12.	Week # 6 (dates: Monday March 2nd – Sunday March 8th)	19

13.	Week#7 (Dates: Monday March 9th – Sunday March 15th)	20

14.	Issues / Risks	21

Progress Report for Week #8	22

15.	Week # 8 (dates: Monday March 9th – Sunday March 15th )	22

16.	Week#8 (Dates: Monday March 16th – Sunday March 23rd)	23

17.	Issues / Risks	24

Progress Report for Week #9	26

1.	Week # 9 (dates: Monday March 23rd – Sunday March 29th)	26

2.	Week# 10 (Dates: Monday March 30th – April 5th)	27

3.	Issues / Risks	28

Progress Report for Week#10	29

4.	Week # 10 (Dates: Monday March 30th – Sunday April 5th)	29

5.	Week#11 (Dates: Monday April 6th – Sunday April 12th)	30

6.	Issues / Risks	31

# Project Objectives

## Project Objectives

The objective of this project is to design and deploy an explainable AI assisted pipeline that prioritizes colorectal cancer biomarker candidates using publicly available data. The system will integrate transcriptomic evidence, biomedical literature, and pathway level biological context to produce a ranked list of predefined biomarker candidates supported by transparent and reproducible evidence. The project emphasizes interpretability, auditable scoring, and responsible use of large language models for literature extraction, while delivering a lightweight web-based proof of concept suitable for upstream research and decision support.

## Team members:

- Ayan Choudhury

- Keith Coughlin

- Gabriel Saenz

# Progress Report for Week#2

(Dates: Monday January 19 – Sunday January 25)

And

Workplan for Week#3

(Dates: Monday January 26th – Sunday February 1st)

# Week # 2 (dates: Monday January 19 – Sunday January 25)

- Project’s lifecycle (Phase): Prepare the project proposal.

- Date and time of weekly meeting:  Tuesday, January 20th, 7:00 – 8:00 pm

- Participants: Keith, Ayan, Gabriel

- Absent(s): N

- Current week work description:

  - Aligned on narrowing the project scope to colorectal cancer

  - Defined the problem as upstream biomarker evidence synthesis and ranking, not diagnosis.

  - Agreed to use public datasets only and exclude imaging and proprietary data

  - Drafted the project proposal including background, problem statement, scope, methodology, and deployment plan.

  - Discussed production deployment expectations and agreed on a lightweight web-based proof of concept interface.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Finalize project scope | Lock disease focus, objectives, and exclusions | Keith, Ayan, Gabriel | Jan 23 | Complete | Scope Approved by team |
| Draft proposal sections |  | Keith, Ayan, Gabriel | Jan 24 | Complete | Ready for team review |
| Review and Refine proposal | Review colleagues’ contributions on the proposal | Keith, Ayan, Gabriel | Jan 25 | Complete | All team members added content and reviewed document |
| Final Submission | Final review of proposal and submitting on Canvas | Keith | Jan 25 | Complete | Waiting on final comments |

# Week#3 (Dates: Monday January 26th – Sunday February 1st)

- Project’s lifecycle (Phase): Data Collection

- Next week work description:

  - Identify and finalize the public colorectal cancer transcriptomics dataset

  - Define the initial biomarker candidate list

  - Begin exploratory data analysis and preprocessing of omics data

  - Define literature search strategy and retrieval queries for PubMed

  - Finalize team task ownership for data, NLP, and deployment tracks

- Workplan

  - Layout your workplan for the next phase of your project and identify the tasks and how you will manage them to complete them on time. The next phase should include (assigned) tasks as well as pending or incomplete tasks from the previous phase.

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Dataset selection | Select one public CRC transcriptomics dataset | All | 28-Jan | Complete | TCGA COAD identified as primary candidate |
|  |  |  |  |  | PubMed data catalogue defined / Few abstracts identified for colo-rectal cancer (PMIDs – 39519088, 38168859, 35261794, 39558327, 40922952) |
|  |  |  |  |  | ... more will be extracted over the next few weeks |
| Candidate list definition | Compile initial biomarker candidate list | Gabriel | 29-Jan | Complete |  |
| Define Omics data preprocessing | Define Omics data preprocessing | Keith | 31-Jan | Complete | This will be a multiweek |
| considerations | considerations |  |  |  |  |
| Literature retrieval setup | Define PubMed queries and retrieval pipeline | Ayan | 31-Jan | Complete | Abstracts only |
|  |  |  |  |  | Created a .py tool to search PubMed abstracts using Entrez API |
| Task ownership alignment | Confirm responsibilities and timelines | All | 1-Feb | Complete | To be reviewed in meeting |

# Issues / Risks

- Dataset selection dependency: There is a risk that selecting an appropriate public colorectal cancer transcriptomics dataset takes longer than expected due to data quality or metadata limitations. This could delay preprocessing and exploratory analysis. This will be managed by shortlisting multiple candidate datasets early in Week 3 and selecting a primary dataset by midweek.

- Biomarker candidate scope alignment: There is a risk that the initial biomarker candidate list is too broad or inconsistently defined across team members, slowing analysis and literature retrieval. This will be mitigated by establishing clear inclusion criteria and confirming agreement during the first Week 3 meeting.

- Task sequencing and time compression: Several Week 3 tasks are dependent on early decisions, creating a risk of cascading delays if tasks are treated sequentially. This will be managed by running dataset exploration, literature query setup, and task ownership alignment in parallel where possible.

# Progress Report for Week #3

(Dates: Monday February 2nd – Sunday February 8th))

And

Workplan for Week #4

(Dates: Monday February 9th – Sunday February 15th)

# WEEK # 3 (DATES: Monday February 2 – Sunday February 8)

- Project’s lifecycle (Phase): Data Collection and Preprocessing

- Date and time of weekly meeting:  Tuesday, February 3rd, 7:00– 8:00 pm

- Participants: All

- Absent(s): N

- Current week work description:

  - During Week 3, the team focused on initiating data collection and decomposing the project into parallel technical workstreams. A public colorectal cancer transcriptomics dataset was identified and validated for use in the project. An initial biomarker candidate definition strategy was established to ensure consistency across omics, literature, and pathway analyses. In parallel, a PubMed literature search strategy was defined and validated using known colorectal cancer biomarkers. Team responsibilities were finalized across omics analysis, literature extraction, and biomarker and pathway analysis to enable parallel execution in the upcoming weeks.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Dataset selection | Select one public CRC transcriptomics dataset | All | Jan 28 | Complete | TCGA COAD identified as primary candidate PubMed data catalogue defined and abstracts downloaded for the candidate genes |
| Candidate list definition | Compile initial biomarker candidate list | Gabriel | Jan 29 | Complete | Pull Request raised and reviewed with team on 1/29 and the PR was merged on 2/7. |
| Define Omics data preprocessing considerations | Define Omics data preprocessing considerations | Keith | Jan 31 | Complete | End to end pipeline for omics complete. 500 candidates generated for use in other workstreams |
| Literature retrieval setup | Define PubMed queries and retrieval pipeline | Ayan | Jan 31 | Complete | Abstracts only Created a .py tool to search PubMed abstracts using Entrez API for the candidate genes |
| Task ownership alignment | Confirm responsibilities and timelines | All | Feb 1 | Complete | To be reviewed in meeting |

# Week #4 (Monday February 9 – Sunday February 15)

- Project’s lifecycle (Phase): Evidence Generation and Feature Construction

- Next week work description:

  - During Week 4, the team will begin generating structured evidence from each data source. Transcriptomic data preprocessing and exploratory analysis will be initiated. PubMed abstract retrieval and structured literature extraction will be prototyped at a small scale. Biomarker candidates will be mapped to colorectal cancer pathways to establish mechanistic context. All activities will be executed in parallel.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Transcriptomic data acquisition | Download full dataset and perform initial QC | Keith | Feb 8 | Complete | ## gene expression RNAseq - STAR - Counts |
| Exploratory omics analysis | Explore expression distributions and labels | Keith | Feb 8 | Complete | Guides DE analysis setup |
| PubMed abstract retrieval | Implement retrieval scripts and build corpus | Ayan | Feb 8 | Complete | Pubmed.py with supporing pipeline.py etc code developed, executed and output PubMed data shared with team |
| Literature extraction prototype | Prototype structured extraction with citations | Ayan | Feb 8 | Complete | Claude LLM assisted python program developed and being tested to evaluate each gene’s associated abstracts holistically. Scoring relevance data - diagnostic, prognostic, or therapeutic relevance) discussed with team |
| Pathway mapping setup | Map biomarkers to CRC pathways | Gabriel | Feb 8 | Complete | Pathway data integrated for ranking of genes |

# Issues / Risks

- Dataset quality risk: The selected public colorectal cancer transcriptomics dataset may contain batch effects, missing metadata, or labeling inconsistencies that could impact downstream analysis. This risk will be mitigated through early exploratory analysis, quality control checks, and clear documentation of assumptions.

- Literature relevance risk: PubMed queries may return abstracts with limited relevance or weak evidence related to colorectal cancer biomarkers. This risk will be mitigated by validating queries using known biomarkers and refining retrieval criteria before scaling extraction.

- Evidence integration risk: Omics data, literature evidence, and pathway information originate from heterogeneous sources and study populations, which may introduce inconsistencies. This risk is mitigated by aggregating evidence at the biomarker level rather than attempting patient-level integration.

- Timeline and coordination risk: Parallel workstreams may fall out of sync across team members. This risk will be mitigated through weekly check-ins, agreed-upon data schemas, and incremental integration.

# Progress Report for Week#4

(Dates: Monday February 9th – Sunday February 15th))

And

Workplan for Week#5

(Dates: Monday February 16th – Sunday February 23rd)

# Week # 4 (dates: Monday February 9 – Sunday February 15)

- Project’s lifecycle (Phase): Evidence Generation and Cross-Workstream Integration

- Date and time of weekly meeting:  Tuesday, February 10th , 7:00– 8:00 pm

- Participants: All

- Absent(s): N

- Current week work description:

  - During Week 4, the team begins integrating outputs from the three parallel workstreams. The omics differential expression pipeline has been completed and used to generate and lock a top 500 candidate gene list from TCGA COAD tumor versus normal analysis. This candidate list now serves as the standardized input across all evidence streams.

Literature extraction and pathway/biomarker mapping pipelines will begin generating structured evidence for these candidates. The team will also finalize integration contracts between modules and confirm scoring inputs required for final ranking.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Candidate list finalization | Validate and commit top 500 candidate genes for shared use across modules | Keith | Feb 10 | Complete | ## Candidate list generated from DE pipeline |
| Gene ID normalization | Confirm gene_symbol mapping and integration contract across workstreams | Keith | Feb 11 | Complete | Uses mygene.info mapping |
| PubMed retrieval pipeline setup | Implement literature retrieval scripts and generate abstract corpus for candidate genes | Ayan | Feb 13 | Completed | Abstract-level extraction only. Pubmed.py with supporting pipeline.py etc. code developed, executed and output abstracts shared with team |
| Literature evidence schema validation | Ensure literature output matches module contract requirements | Ayan | Feb 14 | Complete | Claude LLM assisted python program developed and executed to evaluate each gene’s associated abstracts holistically. Scoring relevance data - diagnostic, prognostic, or therapeutic relevance) shared with team |
| Pathway mapping pipeline implementation | Map candidate genes to CRC-related biological pathways using selected knowledge bases | Gabriel | Feb 14 | Complete | Evaluating Reactome and KEGG |
| Biomarker relevance annotation | Begin identifying known biomarker context and pathway significance for candidate genes | Gabriel | Feb 15 | Complete | Structured evidence output required |
| Scoring integration planning | Finalize scoring inputs and evidence weighting structure | Keith | Feb 15 | Complete | Defines ranking methodology |

- complete, in progress, pending

# Week#5 (Monday February 16th – Sunday February 23rd)

- Project’s lifecycle (Phase): Evidence Aggregation, Ranking Model Implementation, and Validation

- Next week work description:

  - During Week 5, the team will begin combining evidence outputs from omics, literature, and pathway workstreams into the unified ranking model. Initial scoring logic will be implemented and validated using a subset of candidate genes.

The team will also begin evaluating biological plausibility of ranked biomarkers and perform early validation against known colorectal cancer biomarkers. Additionally, planning will begin for a minimal prototype interface to support project deployment requirements.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Literature evidence generation | Produce structured literature evidence dataset for candidate genes | Ayan | 19-Feb | Complete | Each gene’s associated abstracts and Scoring relevance data - diagnostic, prognostic, or therapeutic relevance) – integrated for the ranking module |
| Pathway evidence generation | Produce pathway membership and biomarker relevance dataset | Gabriel | 19-Feb | Complete | Pathway enrichment analysis |
| Evidence integration implementation | Merge omics, literature, and pathway evidence datasets | Keith | 20-Feb | Complete | Uses scoring module |
| Ranking model implementation | Implement weighted scoring algorithm and candidate ranking output | Keith | 21-Feb | Complete | Configurable scoring weights |
| Preliminary biomarker validation | Compare ranked candidates against known CRC biomarkers | All | 22-Feb | Complete | Qualitative and quantitative review |
| Prototype deployment planning | Define architecture for demonstration interface or visualization tool | All | 23-Feb | Complete | Supports production deployment requirement |
| Biomarker classifier model – requirements defined | This module transforms the ranking-based framework into a predictive system capable of learning discriminative patterns from multi-evidence inputs | Ayan | 22nd Feb | Complete | Requirements for this classifier module defined, discussed and planned with team |

# Issues / Risks

- Integration risk between independent workstreams if module output schemas change without coordination.

  - Mitigation: Maintain shared module contracts and perform weekly integration validation.

- Inconsistent gene identifier formats between data sources and external APIs.

  - Mitigation: Standardize gene_symbol mapping and enforce identifier validation during preprocessing.

- Variability in literature retrieval quality and extraction accuracy.

  - Mitigation: Limit scope to abstract-level retrieval and validate extraction using known CRC biomarkers.

- Pathway database selection differences may introduce inconsistent biological interpretation.

  - Mitigation: Standardize pathway sources and document database selection criteria.

- Computational runtime challenges when scaling literature and pathway queries.

  - Mitigation: Restrict analysis to candidate gene list and implement batch query processing.

# Progress Report for Week#5

(Dates: Monday February 23rd – Sunday March 1st

And

Workplan for Week#6

(Dates: Monday March 2nd – Sunday March 8th)

# Week # 5 (dates: Monday February 23rd – Sunday March 1st)

- Project’s lifecycle (Phase): Prepare for end-to-end testing

- Date and time of weekly meeting:  Tuesday, February 24th, 6:30 – 7:00 pm

- Participants: All

- Absent(s): N

- Current week work description: End-to-end pipeline is complete for MVP. We are focusing on incorporating ML more into our workflow, in depth unit testing and validation, and hosting of our web app on Azure.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Investigate ML model(s) | Investigate LR, Random Forest, etc. | Ayan | March 8th | Complete | Model selection (Random Forest & XGBoost) - done Model development, testing and evaluation plan – ready |
| Investigate in-depth unit tests | Look at means of testing various modules (LLM-as-a-judge), standard unit tests | Keith | March 8th | Complete |  |
| Azure automation | Investigate automation for deploying the web app in Azure cloud | Gabriel | March 8th | Complete |  |

# Week#6 (dates: Monday March 2nd – Sunday March 8th)

- Project’s lifecycle (Phase): Spring Break.

# Progress Report for Week#6

(Dates: Monday March 2nd – Sunday March 8th)

And

Workplan for Week#7

(Dates: Monday March 9th – Sunday March 15th)

# Week # 6 (dates: Monday March 2nd – Sunday March 8th)

- Project’s lifecycle (Phase): Prepare the project proposal.

- Date and time of weekly meeting: Spring Break

- Participants: X and Y

- Absent(s): Y

- Current week work description:

  - Spring Break

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Investigate ML model(s) | Investigate LR, Random Forest, etc. | Ayan | March 8th | Complete | Model selection (Random Forest & XGBoost) - done Model development, testing and evaluation plan – ready Model development and unit testing complete |
| Investigate in-depth unit tests | Look at means of testing various modules (LLM-as-a-judge), standard unit tests | Keith | March 8th | Complete | Eval results: 10/10 pass, 0.0 consistency std, 92% robustness. Fixed scoring non-determinism (temperature=0) and silent parse failures during testing. Changes pushed to PR #10. |
| Azure automation | Investigate automation for deploying the web app in Azure cloud | Gabriel | March 8th | Complete |  |

- complete, in progress, pending

# Week#7 (Dates: Monday March 9th – Sunday March 15th)

- Project’s lifecycle (Phase): AI Building, Training, and Testing

- Next week work description:

  - Merge final pipeline improvements to main. Keith will run to generate deterministic scores. Ayan will expand the known CRC biomarker label set and use logistic regression to learn data-driven scoring weights, replacing our hand-tuned estimates. Gabriel will continue Azure deployment and begin adding input sanitization to the web app.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |  |
| --- | --- | --- | --- | --- | --- | --- |
| Merge PR #10 to main | Full abstracts, deterministic scoring, eval framework | Keith | 3/10 | Complete | Ready for merge |  |
| Re-run full pipeline | Generate final deterministic scores on main | Keith | 3/11 | Complete | Produces ranked_candidates.csv for ML work |  |
| Expand known biomarker labels | Pull CRC gene lists from COSMIC/OncoKB/ClinVar | Ayan | 3/12 | Complete | Downloaded and added to training dataset |  |
| Train LR on scoring weights | Fit LR on pipeline features, extract learned weights, compare to hand-tuned | Ayan | 3/14 | In Progress | Training conducted with existing training dataset and results derived. Exploring more data for more realistic training results… |
| Deploy web app to Azure | Get FastAPI app running on Azure | Gabriel | 3/12 | Complete | Carried over from last week |

# Issues / Risks

- Pipeline scoring weights (omics 45%, literature 35%, pathway 20%) are currently hand-tuned with no data-driven justification. The LR weight optimization task this week is intended to address this.

- Expanding the biomarker label set depends on finding reliable, publicly accessible CRC gene databases. If COSMIC/OncoKB require paid access, ClinVar and NCCN guidelines are fallback sources.

- Azure deployment may require configuration for the Anthropic API key and managing costs for the LLM chat feature in a hosted environment.

# Progress Report for Week #8

Dates: Monday March 9th – Sunday March 15th

And

Workplan for Week#8

(Dates: Monday March 16th  – Sunday March 23rd)

# Week # 8 (dates: Monday March 9th – Sunday March 15th )

- Project’s lifecycle (Phase): Prepare the project proposal.

- Date and time of weekly meeting:  Tuesday, March 17th, 7:00 pm – 8:00 pm

- Participants: All

- Absent(s): N

Current week work description: Merge final pipeline improvements to main. Keith will run to generate deterministic scores. Ayan will expand the known CRC biomarker label set and use logistic regression to learn data-driven scoring weights, replacing our hand-tuned estimates. Gabriel will continue Azure deployment and begin adding input sanitization to the web app.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Merge PR #10 to main | Full abstracts, deterministic scoring, eval framework | Keith | 3/10 | Complete | Merged |
| Re-run full pipeline | Generate final deterministic scores on main | Keith | 3/11 | Complete | Complete |
| Expand known biomarker labels | Pull CRC gene lists from COSMIC/OncoKB/ClinVar | Ayan | 3/12 | Complete | Downloaded and added to training dataset |
| Train LR on scoring weights | Fit LR on pipeline features, extract learned weights, compare to hand-tuned | Ayan | 3/14 | Complete | Training conducted with existing training dataset and results derived. Exploring more data for more realistic training results… |
| Deploy web app to Azure | Get FastAPI app running on Azure | Gabriel | 3/12 | Complete | Carried over from last week |
| Add pipeline staleness check | Script to detect if new data is available since last run | Gabriel | 3/14 | In-progress | Content for Continual Learning writeup (Mar 29) |

- complete, in progress, pending

# Week#8 (Dates: Monday March 16th – Sunday March 23rd)

- Project’s lifecycle (Phase):  Model Building, Training, and Testing.

- Next week work description:  Merge final pipeline improvements to main. Explore  AI AutoML to automate processes - handle tasks such as selecting relevant features from user data, tuning model hyperparameters, Keith will run to generate deterministic scores. Ayan will expand the known CRC biomarker label set and use logistic regression to learn data-driven scoring weights, replacing our hand-tuned estimates. Gabriel will continue Azure deployment and begin adding input sanitization to the web app.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Task | Description | Responsible | Due Date | Status | Observation |
| LLM score caching | Cache LLM scores by content hash to skip re-scoring unchanged genes | Keith | 3/21 | Complete | Eliminates 15-20 min re-run cost via anthropic API. Will make re-runs near instant |
| Gene type annotation | Add type of gene column to omics output via extended gene mapping | Ayan | 3/21 | In progress | Three models tested so far with different genomic datasets and phenotype combines... more evaluations in progress |
| Expanded validation benchmark | Expand known biomarker set from 33 to ~80 CRC genes with clinical tiers | Keith | 3/21 | Complete | Tiers: FDA-approved, COSMIC Census, literature-validated |
| Random Forest + SHAP evidence stream | New ml_importance module: RF classifier on tumor/normal with SHAP feature importance scores | Ayan | 3/21 | Complete | Adds 4th evidence stream capturing non-linear gene interactions; requires scikit-learn, shap |
| Add pipeline staleness check | Script to detect if new data is available since last run | Gabriel | 3/22 | In-progress | Content for Continual Learning writeup (Mar 29) |
| Add web app input sanitization | Basic prompt injection protection on chat endpoint | Gabriel | 4/5 | Pending | Content for Cybersecurity writeup (Apr 12) |

# Issues / Risks

- The primary technical risk this sprint is the Random Forest + SHAP evidence stream. Adding a fourth scoring dimension changes the weighting balance across all existing streams, which could degrade our current 2.07x validation enrichment if not carefully calibrated. We will mitigate this by running an ablation study across weight combinations before and after integration. The expanded validation benchmark also carries risk: misclassified genes (e.g., general cancer drivers that are not CRC-specific) would inflate enrichment metrics. We will restrict additions to genes with explicit CRC evidence in FDA labels, COSMIC Cancer Gene Census, or at least two independent peer-reviewed studies.

- On the operational side, LLM score caching could serve stale scores if the content-hash logic does not account for upstream changes to prompts or abstract retrieval. We will guard against this by including the prompt version in the hash key. Gabriel's input sanitization task has minimal pipeline risk but is critical for the cybersecurity writeup, and we will test against OWASP prompt injection examples before the April 12 deadline.

# Progress Report for Week #9

Dates: Monday March 23rd – Sunday March 29th

And

Workplan for Week#9

(Dates: Monday March 30th – Sunday April 5th)

# Week # 9 (dates: Monday March 23rd – Sunday March 29th)

- Project’s lifecycle (Phase): Prepare the project proposal.

- Date and time of weekly meeting:  Tuesday, March 24th, 6:30 – 7:00 pm

- Participants: All

- Absent(s): N

- Current week work description:

Finalized the continual learning implementation by completing the pipeline staleness check for the March 29th writeup. LLM score caching and gene type annotations were successfully merged. The expanded CRC biomarker benchmark was integrated, and initial training for the Random Forest + SHAP evidence stream was conducted. Gabriel began initial framing for web app input sanitization.

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Gene type annotation | Add type of gene column to omics output via extended gene mapping | Ayan | 3/29 | Complete | Used SHAP to figure out which genes are driving tumor vs normal classification from the raw expression data. That way the importance scores aren’t circular. |
| Expanded validation benchmark | Expand known biomarker set from 33 to ~80 CRC genes with clinical tiers | Keith | 3/29 | Complete | Tiers: FDA-approved, COSMIC Census, literature-validated |
| Continual learning for the model | Write up of continual learning pieces for Biweekly report in the context of the model(s) | Ayan | 3/29 | Complete | Content for Continual Learning writeup (Mar 29) |
| Cloud architecture writeup | Create diagrams and a report on the cloud architecture in Azure cloud. | Gabriel | 3/29 | Complete | Content for Continual Learning writeup (Mar 29) |
| Deployment procedure write up | Describe CI/CD process in Github | Gabriel | 3/29 | Complete | Content for Continual Learning writeup (Mar 29) |

# Week# 10 (Dates: Monday March 30th – April 5th)

- Project’s lifecycle (Phase): Prepare the project proposal Data Collection and preprocessing.

- Next week work description:

  - Cybersecurity

  - Goals/milestones left to finish the project

- Workplan

| Tasks | Description | Responsible | Due date | Status* | Observation |
| --- | --- | --- | --- | --- | --- |
| Visualizations / Reports | Visualizations of model results and Biomarker rankings | Ayan | 4/5 | In Progress | Create relevant reports and visualizations... |
| Writeup updates | Refine the writeup for latest completed activities | Ayan | 4/5 | In progress | Writeup updates |
| Start creating the presentation for the project | Presentation of the project | Ayan | 4/5 | Pending | Start creating the presentation for the project |
| Add web app input sanitization | Basic prompt injection protection on chat endpoint | Gabriel | 4/5 | Pending | Content for Cybersecurity writeup (Apr 12) |

  - Layout your workplan for the next phase of your project and identify the tasks and how you will manage them to complete them on time. The next phase should include (assigned) tasks as well as pending or incomplete tasks from the previous phase.

# Issues / Risks

# Progress Report for Week#10

(Dates: Monday March 30th – Sunday April 5th)

And

Workplan for Week#11

(Dates: Monday April 6th – Sunday April 12th)

# Week # 10 (Dates: Monday March 30th – Sunday April 5th)

- Project’s lifecycle (Phase): Deployment & Continual Learning

- Date and time of weekly meeting:  Tuesday, March 31st, 7:00 pm

- Participants: All

- Absent(s): N

- Current week work description:

Submitted the Continual Learning writeup (Week 9). Refactored the ML evidence stream from a circular supervised classifier to SHAP-based explainability, which produced meaningful rank changes across known biomarkers (BMP3 moved from rank #163 to #14). Expanded the validation panel from 33 to 80 known CRC biomarkers across 3 tiers (FDA-approved, COSMIC, and literature). Re-ran LLM scoring with updated abstracts covering 460 genes. Added AUC, confusion matrix, and classification report outputs to the ML importance module (AUC 1.000). Added pipeline outputs to the GitHub repo and created PR #18 to bake outputs into the Docker image for automated Azure deployment.

- Workplan

| Task | Description | Responsible | Due Date | Status | Observation |
| --- | --- | --- | --- | --- | --- |
| Visualizations / Reports | Visualizations of model results and biomarker rankings | Ayan | 4/5 | In Progress | Create relevant reports and visualizations |
| Writeup updates | Refine the writeup for latest completed activities | Ayan | 4/5 | In Progress | Writeup updates |
| Start creating the presentation | Presentation of the project | Ayan | 4/5 | In Progress | Start creating the presentation for the project |
| Add web app input sanitization | Basic prompt injection protection on chat endpoint | Gabriel | 4/5 | In Progress | Content for Cybersecurity writeup (Apr 12) |
| Page Authentication | Implement authentication for Web UI in | Gabriel | 4/5 | In Progress |  |
| Docker outputs PR | Bake pipeline outputs into Docker image for auto-deploy (PR #18) | Keith | 4/5 | Complete | Waiting on Gabriel review |
| SHAP explainability refactor | Replaced circular ML classifier with SHAP-based importance scoring | Keith | 3/29 | Complete | BMP3 rose from rank #163 to #14 |
| Expanded validation panel | 80 known CRC biomarkers across 3 tiers (FDA, COSMIC, literature) | Keith | 3/29 | Complete | Enrichment ratio 1.46x, 79/80 found |
| ML metrics enhancement | Added AUC, confusion matrix, classification report to ML module | Keith | 3/29 | Complete | AUC 1.000, outputs ml_cv_metrics.csv |
| Continual Learning writeup | Week 9 deployment & continual learning report | Keith | 3/29 | Complete | Submitted |

# Week#11 (Dates: Monday April 6th – Sunday April 12th)

- Project’s lifecycle (Phase): Cybersecurity & Evaluation

- Next week work description:

Primary focus this week is the Cybersecurity writeup due April 12, merging PR #18, and advancing the evaluation framework with scoring weight ablation and precision/recall curves.

- Workplan

| Task | Description | Responsible | Due Date | Status | Observation |
| --- | --- | --- | --- | --- | --- |
| Cybersecurity writeup | Document input sanitization, prompt injection protection, security architecture (VNet, private endpoints, secrets management) | Keith, Gabriel | 4/12 | Pending | Biweekly writeup due Apr 12 |
| Web app input sanitization | Implement prompt injection protection on chat endpoint | Gabriel | 4/12 | Pending | Content for Cybersecurity writeup |
| Docker outputs PR merge | Review and merge PR #18 (bake outputs into Docker image) | Gabriel | 4/8 | Complete | Waiting on Gabriel review |
| Visualizations / Reports | Finalize model result visualizations and biomarker ranking charts | Ayan | 4/12 | In Progress | For presentation and writeup |
| Presentation draft | Continue building project presentation slides | Ayan | 4/12 | In Progress |  |
| Scoring weight ablation | Loop over weight combos, measure validation enrichment at each | Keith | 4/12 | Pending | Complements overall evaluation |
| Precision/recall eval | Upgrade validation from enrichment ratio to PR curves at rank thresholds | Keith | 4/12 | Pending | Stronger evaluation metric |

# Issues / Risks

- The live Azure deployment is currently showing stale pipeline data. PR #18 is open to fix this by baking outputs into the Docker image. In the meantime we're using the local instance for demos.

- The chat endpoint has no input sanitization, leaving it vulnerable to prompt injection. Gabriel is working on this for the Cybersecurity writeup due April 12.

- The scoring weight ablation study may not yield a meaningful improvement over the current hand-tuned weights (1.46x enrichment), but the analysis is still valuable for the report regardless of outcome.

- Presentation prep is starting late since most effort has been on pipeline development and writeups. Core content is already documented so the risk is low.

# Progress Report for Week#11

(Dates: Monday April 6th – Sunday April 11th)

And

Workplan for Week#12

(Dates: Monday April 13th – Sunday April 18th)

- Week # 10 (Dates: Monday april 6th – Sunday April 12th)

- Project’s lifecycle (Phase): Deployment & Continual Learning

- Date and time of weekly meeting:  Tuesday, April 7th, 7:00 pm

- Participants: All

- Absent(s): N

- Current week work description:

The focus this week is the Cybersecurity writeup due April 12. To meet the deliverable, remaining cybersecurity features need to be implemented and documented. Results from evaluated models, including visualizations, will be created and analyzed.

Workplan

| Task | Description |  | Responsible |  |  | Due Date |  | Status |  | Observation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Visualizations / Reports | Visualizations of model results and biomarker rankings |  | Ayan |  |  | 4/12 |  | In Progress |  | Create relevant reports and visualizations |
| Writeup updates | Refine the writeup for latest completed activities |  | Ayan |  |  | 4/12 |  | In Progress |  | Writeup updates |
| Start creating the presentation | Presentation of the project |  | Ayan |  |  | 4/12 |  | Pending |  | Start creating the presentation for the project |
| Add web app input sanitization | Basic prompt injection protection on chat endpoint |  | Gabriel |  |  | 4/12 |  | In Progress |  | Content for Cybersecurity writeup (Apr 12) |
| Page Authentication | Implement authentication for Web UI in |  | Gabriel |  |  | 4/12 |  | In Progress |  |  |
| Cybersecurity writeup |  | Document input sanitization, prompt injection protection, security architecture (VNet, private endpoints, secrets management) |  | Keith, Gabriel | 4/12 |  | Pending |  | Biweekly writeup due Apr 12 |  |

- Week#12 (Dates: Monday April 13th – Sunday April 18th)

- Project’s lifecycle (Phase): Cybersecurity & Evaluation

- Next week work description:

The primary focus for the remainder of the semester will be the final project deliverables, including the presentation.

- Workplan

| Task | Description | Responsible | Due Date | Status | Observation |
| --- | --- | --- | --- | --- | --- |
| Finalizing report | Finalize model result visualizations and biomarker ranking charts | Ayan | 4/19 | Pending |  |
| Presentation | Begin filling out assigned area in presentation. | Ayan | 4/19 | Pending |  |
| Finalizing report | Finalize model result visualizations and biomarker ranking charts | Gabriel | 4/19 | In Progress |  |
| Presentation | Begin filling out assigned area in presentation. | Gabriel | 4/19 | Pending |  |
| Finalizing report | Finalize model result visualizations and biomarker ranking charts | Keith | 4/19 | In Progress |  |
| Presentation | Begin filling out assigned area in presentation. | Keith | 4/19 | Pending |  |

- Issues / Risks

- none